## Slide 1: IFRS17 Testing Working Group
23 July 2020

## Slide 2
Agenda
LBU SIT Readiness Checklist (15 mins)
Discussion on Local SIT (15 mins)
SIT Scoping Methodology (15 mins)
LBU Build Readiness for SIT (10 mins)
AOB (5 mins)

## Slide 3: 1. LBU SIT Readiness Checklist

## Slide 4: SIT Readiness
1. Architecture | Documentation of Local IT Architecture and interface catalogues
2. Design Documentation | Evidence of functional and tech spec sign-offs for locally built ETLs
3. Infra-Design | Documentation of environment design /blueprint
4. Infra-Build | Confirmation of build completion & SIT environment setup
5. Prophet | Verification that Prophet model setup has been completed
6. Local SIT Completion | Evidence of Local SIT completion of in-country components, with workarounds for known gaps in place
7. SIT Scope | Alignment of SIT Scope to business requirements based on agreed product selection and policy events
8. Test Data | Confirmation that SIT test data has been generated (e.g. policies, transactions, reference data)
9. Test Cases | Documentation of test cases related to local components with thorough traceability matrix
10. Test Validation Tool Readiness | Creation of tool to generation of expected results, based on alignment with LBUs
11. LBU SIT Team Resourcing | Confirmation that LBU testers have been on-boarded and trained
12. LBU SIT Governance | Confirmation that SIT governance structure for LBU in place covering dashboards, status meetings, SIT run plan
13. System Access | Confirmation of tester access to various environment and testing tools (SAS, JIRA)
Together with the LBUs, we will jointly build an integrated SIT readiness plan and track the status of the plan based on our agreed ways of working
SIT Readiness Plan Categories
Ways of Working
Daily working level calls between RHO and LBUs
Defined escalation process to remove blockers
Weekly updates to Leadership team (e.g. CFOs)
Single source of truth on the status of the plan
Wave 1 to share experiences on LBU Checklist
Key Next Steps for Wave 2 & 3
  RHO to socialize checklist and set up weekly calls
  RHO to work with LBUs to agree dates for each categories
  To create plan for status tracking

## Slide 5: 2. Discussion on Local SIT

## Slide 6: Discussion on Local SIT
Local SIT Scope
The initial cycle of SIT will be a shakedown to effectively repeat the above steps in order to de-risk the E2Eruns – with 2 key differences:
All code versions should be the latest, candidate versions for SIT entry (e.g., fixes may have been deployed to the regional system components since Local SIT completed).
The source data will be a set of SIT data as defined and sourced jointly across the LBU and Regional Test Data team.
Expected Cashflow
DCS
PAS Systems
ETL 1
ETL 2
MPFs
Actual
Cashflow
PAS Systems
ETL 4
Data files
Expense
Data
GL
Systems
ETL 5
Data files
There are 3 main integration points between the local and regional systems that will need to be verified prior to commencing SIT.
The LBU developed system components are tested in the LBU test environment as a system integration that will include reference data set-up and checking data processing including transformation and reconciliation as well as output file format and data structure and file transfer into the Azure abstraction layer.
The final verification step is to run the output files from each stream into the downstream regional system component which will be verified by the Regional test team.
At least 2 months of data to be used, preferably sourced from production; if not mocked up test data will have to be used.
In order to support full data testing, it will also be required to run full volume monthly data files through these components.
Prophet Enterprise
ETL 4
ETL 5
ETL 3
LBU Environment
Regional SIT Environment
P
P
P
Unit Test
Local SIT
SIT Source System Shakedown
Local SIT
System Test
SIT Cycle 0:
Source System Shakedown
SIT Cycle 1:
E2E Integration
Abstraction Layer

## Slide 7: 3. SIT Test Scoping

## Slide 8
1. Test Preparation Concepts and Terminology
SIT Test Terminology
Test Artefact | Description | PIT Terminology
Test Condition | A grouping of business requirements that can be tested together. | Test Scenario
Test Scenario | An ‘end-to-end’ test that verifies data processing and functionality across multiple system components. A test scenario will comprise multiple test cases. A test scenario will map to one product group and one business event | Test Case
Test Case | A test that verifies data processing and functionality of a single system component or interface. It is executed as part of a test scenario. | Sub Test Case
Test Steps | A set of instructions for the execution of a test case | Test Steps
SIT Test Artefact Linkage
Test Condition
Test Scenario
(Prod grp x Bus. event)
Test Case
(System component)
Test Step
Test Condition 1
Test Scenario 1
Test Case 1 [ETL 1]
Test Step 1
Test Scenario 2
Test Scenario 3
Test Case 2 [ETL 2]
Test Case 3 [ETL 3]
Test Case 4 [Prophet]
Test Step 2
Test Step 3
Test Step 4
Test Step 5
Business Requirement
F-BR007
F-BR016
F-BR018
F-BR021

## Slide 9
2. Test Conditions – Grouping Business Requirements
Test Condition | Business Requirements covered
Verify that solution can calculate the expected cashflows for GMM | F-BR004 - Source Economic factors F-BR007 - Source operating assumptions F-BR016 - Determine Contract Boundary F-BR018 - Calculation allocation drivers F-BR021 - Calculate GMM Expected Cashflows
Why Grouping Business Requirements?
Unrealistic to create and carry out test cases at the use case level.
  By grouping business requirements into test conditions, each test case covers multiple use cases.
Allows PIT to be geared more towards integration testing.
  Grouping the business requirements ensures test cases have a natural flow through the systems, allowing the interaction of solution components to be tested.
Example of business requirement grouping:
Test Condition | Business Requirements covered
Verify that the solution can source and aggregate the actual cashflows | F-BR001 - Source Actual Cashflows F-BR008 - Aggregate actual cashflows at policy level to ICG Level
This test condition covers 56 use cases
Accident/Health - LCB | 7/56
Annuities | 7/56
Unit Linked | 7/56
Universal Life | 7/56
With Profits | 7/56
Use Cases
Product Group
Business Event
Business Requirement
Initial Recognition | 1/7
Subsequent Measurement | 1/7
Lapse / Surrender | 1/7
Death | 1/7
GMM Non-Par
VFA
GMM Par
Accident/Health - SCB | 7/56
Group Life | 7/56
Savings (Non-Par) | 7/56
Initial Recognition | 1/7
Subsequent Measurement | 1/7
Lapse / Surrender | 1/7
Death | 1/7
Initial Recognition | 1/7
Subsequent Measurement | 1/7
Lapse / Surrender | 1/7
Death | 1/7
Applicable business events
GMM Par | Initial Recognition | ETL 1
 |  | ETL 3
 | Subsequent Measurement | ETL 1
 |  | ETL 3
 | Lapse / Surrender | ETL 1
 |  | ETL 3
 | Death | ETL 1
 |  | ETL 3
GMM Non-Par | Initial Recognition | ETL 1
 |  | ETL 3
 | Subsequent Measurement | ETL 1
 |  | ETL 3
 | Lapse / Surrender | ETL 1
 |  | ETL 3
 | Death | ETL 1
 |  | ETL 3
VFA | Initial Recognition | ETL 1
 |  | ETL 3
 | Subsequent Measurement | ETL 1
 |  | ETL 3
 | Lapse / Surrender | ETL 1
 |  | ETL 3
 | Death | ETL 1
 |  | ETL 3
Solution Component
Use Cases
The diagram below highlights how the grouping of test scenarios begins the process of producing the test cases, informs the test data request and ensures coverage of the in-scope use cases:
Applicable SCs required to carry out BR for specified PG and BE
Applicable product groups

## Slide 10: 3. Test Product Group and Business Event – LBU Selection

## Slide 11: 4. Test Scenarios and Test Cases setup
System Under Test
Test Scenario 1
ETL 1
test case
ETL 4
test case
ETL 6
test case
ETL 2A
test case
Prophet
test case
ETL 8
test case
SUN GL
test case
SAS SLAM
test case
SAS CSM
test case
test step 1
test step 2
test step 4
test step 3
test step 1
test step 2
test step 4
test step 3
test step 5
test step 1
test step 2
test step 4
test step 3
test step 1
test step 2
test step 4
test step 3
test step 1
test step 2
test step 4
test step 3
test step 5
test step 1
test step 2
test step 3
test step 1
test step 2
test step 4
test step 3
test step 1
test step 2
test step 4
test step 3
test step 1
test step 2
test step 4
test step 3
BR 1
BR 2
Test Condition
Test Scenario 2
Use case 1
Use case 2
Use case 1
Use case 2
FR 1
Prophet Enterprise
SUN GL
ETL 1
ETL 4
Data Extract
SAS SLAM
SAS CSM
ETL 6
ETL 2A
ETL 8
The below diagram shows how the test scenarios and test cases map to high level system under test and are traced back to Business Requirements, Use Cases and Functional Requirements.

## Slide 12
Test Condition | Business Requirements | Product | Test Scenario | Business Event | Test Case | Solution Comp. | Test Case Title | Test Case Details | Entry Criteria | Exit Criteria | Expected Result
Verify that solution can calculate the expected cashflows for GMM | F-BR004 Source Economic factors F-BR007 Source operating assumptions F-BR016 Determine Contract Boundary F-BR018 Calculation allocation drivers F-BR021 Calculate GMM Expected Cashflows | Accident/Health | 2.1.1 | Initial Recognition | 2.1.1.a | ETL1 | Extract enhanced data, allocate contract boundary and create new record in ICG store (Base policies) | Extract the following required files required for enhanced valuation from the source system:(the policies entered as NB in the model point in the monthly files from Jul 2018 - Dec 2018, a total of 6 monthly NB steps is required) 1. PruLife - agent.txt, pol_mvt1.txt, pol_val1_ca.txt, pol_mast.txt, ben_mast.txt For testing policies identified as new business: Calculate and add the following records to the ICG store: 1. BASE_RIDER_FLAG 8. CONTRACT_ID 2. BASE_COMBINE_RIDER d 9. CB_END_DATE 3. CB_START_DATE cc 10. PORTFOLIO_GROUP 4. COVERAGE_LEVEL_END_DATE 11. MEASUREMENT_MODEL 5. INFORCE_FLAG 12. SET_OF_CONTRACTS 6. ENTRY_MONTH 13. INSURANCE_CONTRACT_GROUP_ID 7. COHORT_YEAR 14. ICG_PROPHET | 1. Extraction from PAS system; 2. ICG Identification process is needed (could be a. In-force or b. Out-force policies with no historical data such as policy number, product and benefit code in the ICG store); 3. Policies are identified as New Business 4. Ben_Opt = "B" | 1. Output is in the correct format and naming convention as per ETL2's requirements. 2. Actual result matches expected result | The ETL1 outputs for the 14 variables are consistent with the Validation tool
 |  |  |  |  | 2.1.1.b | ETL2B | Enhance valuation extract from ETL1 to provide input variables in the Prophet MPFs for expected CFs model run | DCS should generate the below additional variables as part of the MPFs: 1. PROD_CD 11. IFRS_ICG_ID_PROPHET 2. IFRS_ONEROUS_GRP d 12. SAS_SUB_GROUP_ID 3. IFRS_CY_GRP d 13. ENTYTY_ID 4. IFRS_PORT_GRP 14. CB_START_DATE 5. IFRS_MEASURE_MODEL d15. CB_END_DATE 6. BASIC_ENTRY_YEAR 16. MI_SUB_GROUP_ID 7. BASIC_ENTRY_MONTH 17. NB_MONTH 8. IFRS_CB_TERM_M d 18. ORI_ENTRY_YEAR 9. MTHS_TO_SALE d d19. ORI_ENTRY_MONTH 10. IFRS_ICG_ID 20. IFRS_CURRENCY | 1. Extract from PAS system; 2. ETL1 has been completed (Configuration tables are ready and ICG store is updated) | 1. Output is in the correct format and naming convention as per Prophet's requirements. 2. Actual result matches expected result | ETL2 outputs the 20 Non-RI variables as per the functional specification requirement
 |  |  |  |  | 2.1.1.c | Prophet | Calculate expected cashflows | Project the future expected cash flows using the associated economic and operating assumption from inception point with cash flows within the contract boundary (for new business sold within 2018 Q4, with Prophet run at valuation date of 2018 Jun). | 1. Tested samples are successfully populated into the Prophet input MPF that can be read in to the PHKL Det model (no formatting issue); 2. Tested samples contain NB policies for the testing period; | 1. Actual result matches expected result | The expected CFs from Prophet are generated within the contract boundary term (refer to the model point file variables) for each tested sampled policies
Test details | Based on information from functional specifications and subsequently reviewed by solution component leads
Entry Criteria | Based on solution architecture, information from functional specifications and completion of previous test cases
Exit Criteria | Based on solution architecture and actual result compared to expected result
Expected Result | Based on validation tool where applicable. Otherwise created manually from information in functional specification
5. Test Cases Preparation - Illustration
The table below highlights an example test case for an Accident/Health/Protection product for the Initial Recognition Business Event
Test case to be completed by filling in the Test details, Entry criteria, Exit criteria and Expected Result.
Apply business event
Apply to a specific product
Link to the business requirement
Group to the test condition

## Slide 13: 6. Test Cases Preparation – Regional & LBU interaction
Regional SIT Test Cases:
Regional Functional Testing team will prepare the detailed test cases for the Regional solution components (Regional ETL4 & ETL5, ETL3, ETL6, ETL7, ETL8, CSM, SLAM, VA and Sun-GL).
Local SIT Test Cases:
Regional Functional Testing team will prepare the test cases titles for the Local SIT components
LBUs will complete the Test cases preparation with the framework containing the test case titles from regional SIT team.
Note: For PHKL, Regional Functional Testing team will also prepare the test cases for the Local SIT components (ETL1, ETL2a, ETL4, ETL5)

## Slide 14: 4. LBU Build Readiness for SIT

## Slide 15
LBU Build Readiness for SIT
Status update required from LBUs on the build of Source Systems and ETLs
Wave 1
Wave 2
Wave
PHKL
PACS
PAMB
PLAI
PCALT
PLUK
PBTB
PLT
PVA
Shakedown start – 10 Aug
Wave 1 Entry – 31 Aug
Shakedown start – 26 Oct
Wave 2 Entry – 9 Nov
Shakedown start – 21 Dec
Wave 3 Entry – 4 Jan ‘21

## Slide 16: 6. Appendix

## Slide 17: Appendix - Business requirements for SIT

## Slide 18
Test Conditions – Grouping Business Requirements (1/6)
SIT Business Requirement Grouping
Index | Test Condition | Business Requirements covered
1 | Verify that solution can calculate the expected cashflows for GMM LRC | F-BR004 - Source Economic factors - Risk Free discount rates and product specific adjustments to discount rates
 |  | F-BR007 - Source operating assumptions
 |  | F-BR009 - Aggregate policy data at policy Level Granularity to ICG Level Granularity
 |  | F-BR016 - Determine Contract Boundary
 |  | F-BR018 - Calculation allocation drivers
 |  | F-BR021 - Calculate GMM Expected Cashflows
 |  | P-BR13 - Create view of results to enable analytical review
 |  | P-BR15 - Ensure compliance of financial results with the SOX framework (on cycle)
 |  | P-BR23 - Ensure compliance of group and regional data quality and data retention standards
 |  | P-BR49 - Run and Maintain UDAs and integrate UDA results into the IFRS 17 solution
2 | Verify that the solution can calculate the base BEL, shocked BEL and RA for GMM LRC (deterministic and stochastic CE) | F-BR033 - LRC - GMM - Calculate BEL – Deterministic
 |  | F-BR035 - LRC - GMM - Calculate BEL Shocked
 |  | F-BR036 - LRC - GMM - Calculate RA
 |  | F-BR009 - Aggregate policy data at policy Level Granularity to ICG Level Granularity
 |  | P-BR13 - Create view of results to enable analytical review
 |  | P-BR15 - Ensure compliance of financial results with the SOX framework (on cycle)
 |  | P-BR23 - Ensure compliance of group and regional data quality and data retention standards
 |  | P-BR49 - Run and Maintain UDAs and integrate UDA results into the IFRS 17 solution
3 | Verify that the solution can calculate the CSM and Loss Component related outputs for GMM | F-BR005 - Store and Manage Locked-in rates
 |  | F-BR027 - Calculate Coverage Units
 |  | F-BR028 - Calculate and store CCF
 |  | F-BR041 - LRC - GMM - Calculate CSM (Non-Par)
 |  | F-BR042 - LRC - GMM - Calculate CSM (Par)
 |  | F-BR044 - LRC - GMM - Calculate Loss Component
 |  | P-BR13 - Create view of results to enable analytical review
 |  | P-BR15 - Ensure compliance of financial results with the SOX framework (on cycle)
 |  | P-BR23 - Ensure compliance of group and regional data quality and data retention standards
 |  | P-BR49 - Run and Maintain UDAs and integrate UDA results into the IFRS 17 solution
4 | Verify that the solution can calculate the stochastic BEL and allocate TVOG for GMM | F-BR010 - Allocate TVOG data from Product / Fund Level to ICG Level
 |  | F-BR034 - LRC - GMM - Calculate BEL – Stochastic
 |  | P-BR15 - Ensure compliance of financial results with the SOX framework (on cycle)
 |  | P-BR23 - Ensure compliance of group and regional data quality and data retention standards
 |  | P-BR49 - Run and Maintain UDAs and integrate UDA results into the IFRS 17 solution

## Slide 19
Test Conditions – Grouping Business Requirements (2/6)
The table below highlights the business requirements mapped to each test condition.
Index | Test Condition | Business Requirements covered
5 | Verify that solution can calculate the expected cashflows for VFA | F-BR004 - Source Economic factors
 |  | F-BR007 - Source operating assumptions
 |  | F-BR009 - Aggregate policy data at policy Level Granularity to ICG Level Granularity
 |  | F-BR016 - Determine Contract Boundary
 |  | F-BR018 - Calculation allocation drivers
 |  | F-BR022 - Calculate VFA Expected Cashflows
 |  | P-BR13 - Create view of results to enable analytical review
 |  | P-BR15 - Ensure compliance of financial results with the SOX framework (on cycle)
 |  | P-BR23 - Ensure compliance of group and regional data quality and data retention standards
 |  | P-BR49 - Run and Maintain UDAs and integrate UDA results into the IFRS 17 solution
6 | Verify that the solution can calculate the base BEL, shocked BEL and RA for VFA (deterministic and stochastic CE) | F-BR037 - LRC - VFA - Calculate BEL - Deterministic
 |  | F-BR039 - LRC - VFA - Calculate BEL Shocked
 |  | F-BR040 - LRC - VFA - Calculate RA
 |  | F-BR009 - Aggregate policy data at policy Level Granularity to ICG Level Granularity
 |  | P-BR13 - Create view of results to enable analytical review
 |  | P-BR15 - Ensure compliance of financial results with the SOX framework (on cycle)
 |  | P-BR23 - Ensure compliance of group and regional data quality and data retention standards
 |  | P-BR49 - Run and Maintain UDAs and integrate UDA results into the IFRS 17 solution
7 | Verify that the solution can calculate the CSM and Loss Component related outputs for VFA | F-BR027 - Calculate Coverage Units
 |  | F-BR028 - Calculate and store CCF
 |  | F-BR043 - LRC - VFA - Calculate CSM
 |  | F-BR045 - LRC - VFA - Calculate Loss Component
 |  | P-BR13 - Create view of results to enable analytical review
 |  | P-BR15 - Ensure compliance of financial results with the SOX framework (on cycle)
 |  | P-BR23 - Ensure compliance of group and regional data quality and data retention standards
 |  | P-BR49 - Run and Maintain UDAs and integrate UDA results into the IFRS 17 solution
8 | Verify that the solution can calculate the stochastic BEL and allocate TVOG for VFA | F-BR010 - Allocate TVOG data from Product / Fund Level to ICG Level
 |  | F-BR038 - LRC - VFA - Calculate BEL - Stochastic
 |  | P-BR15 - Ensure compliance of financial results with the SOX framework (on cycle)
 |  | P-BR23 - Ensure compliance of group and regional data quality and data retention standards
 |  | P-BR49 - Run and Maintain UDAs and integrate UDA results into the IFRS 17 solution
9 | Verify that solution can calculate the expected cashflows for Reinsurance (GMM) | F-BR017 - Determine Reinsurance Contract Boundary
 |  | F-BR026 - Calculate GMM Rein Expected Cashflows
 |  | F-BR009 - Aggregate policy data at policy Level Granularity to ICG Level Granularity
 |  | P-BR13 - Create view of results to enable analytical review
 |  | P-BR15 - Ensure compliance of financial results with the SOX framework (on cycle)
 |  | P-BR23 - Ensure compliance of group and regional data quality and data retention standards
 |  | P-BR49 - Run and Maintain UDAs and integrate UDA results into the IFRS 17 solution

## Slide 20
Test Conditions – Grouping Business Requirements (3/6)
The table below highlights the business requirements mapped to each test condition.
* Operational complexities refers to the ability for users to handle errors, schedule data and view controls and operational reports.
Index | Test Condition | Business Requirements covered
10 | Verify that the solution can calculate the BEL, shocked BEL and RA for Reinsurance (GMM - LRC) | F-BR025 - Calculate GMM Rein Non Performance Risk
 |  | F-BR048 - Rein LRC - Calculate GMM - BEL
 |  | F-BR049 - Rein LRC - Calculate GMM - Shocked BEL
 |  | F-BR050 - Rein LRC - Calculate GMM – RA
 |  | F-BR009 - Aggregate policy data at policy Level Granularity to ICG Level Granularity
 |  | P-BR13 - Create view of results to enable analytical review
 |  | P-BR15 - Ensure compliance of financial results with the SOX framework (on cycle)
 |  | P-BR23 - Ensure compliance of group and regional data quality and data retention standards
 |  | P-BR49 - Run and Maintain UDAs and integrate UDA results into the IFRS 17 solution
11 | Verify that the solution can calculate the CSM and Loss Component related outputs for Reinsurance | F-BR005 - Store and Manage Locked-in rates
 |  | F-BR028 - Calculate and store CCF
 |  | F-BR029 - Calculate Reinsurance Coverage Units
 |  | F-BR051 - Rein LRC - Calculate GMM - CSM
 |  | F-BR052 - Calculate the Loss Recovery Component
 |  | P-BR13 - Create view of results to enable analytical review
 |  | P-BR15 - Ensure compliance of financial results with the SOX framework (on cycle)
 |  | P-BR23 - Ensure compliance of group and regional data quality and data retention standards
 |  | P-BR49 - Run and Maintain UDAs and integrate UDA results into the IFRS 17 solution
12 | Verify that the solution can calculate the PAA LRC and related components | F-BR030 - Calculate LRC - PAA
 |  | F-BR032 - LRC - PAA - Calculate Finance Component (Discounting)
 |  | F-BR009 - Aggregate policy data at policy Level Granularity to ICG Level Granularity
 |  | P-BR13 - Create view of results to enable analytical review
 |  | P-BR15 - Ensure compliance of financial results with the SOX framework (on cycle)
 |  | P-BR23 - Ensure compliance of group and regional data quality and data retention standards
 |  | P-BR49 - Run and Maintain UDAs and integrate UDA results into the IFRS 17 solution
13 | Verify that the solution can calculate the Liability for Reinsurance (PAA) | F-BR024 - Calculate PAA Rein Expected Cashflows
 |  | F-BR046 - Rein LRC - Calculate PAA Liability
 |  | F-BR047 - Rein LRC - Calculate PAA - Finance Component
 |  | F-BR009 - Aggregate policy data at policy Level Granularity to ICG Level Granularity
 |  | P-BR13 - Create view of results to enable analytical review
 |  | P-BR15 - Ensure compliance of financial results with the SOX framework (on cycle)
 |  | P-BR23 - Ensure compliance of group and regional data quality and data retention standards
 |  | P-BR49 - Run and Maintain UDAs and integrate UDA results into the IFRS 17 solution

## Slide 21
Test Conditions – Grouping Business Requirements (4/6)
The table below highlights the business requirements mapped to each test condition.
Index | Test Condition | Business Requirements covered
14 | Verify that the solution can calculate the asset for reinsurance claim recoveries BEL, RA and finance component | F-BR057 - Asset for Rein Claim Rec - Calculate BEL
 |  | F-BR058 - Asset for Rein Claim Rec - Calculate BEL - Finance Component
 |  | F-BR060 - Asset for Rein Claim Rec - Calculate RA
 |  | F-BR009 - Aggregate policy data at policy Level Granularity to ICG Level Granularity
 |  | P-BR13 - Create view of results to enable analytical review
 |  | P-BR15 - Ensure compliance of financial results with the SOX framework (on cycle)
 |  | P-BR23 - Ensure compliance of group and regional data quality and data retention standards
 |  | P-BR49 - Run and Maintain UDAs and integrate UDA results into the IFRS 17 solution
15 | Verify that the solution can calculate the LIC BEL (including IBNR), RA and finance component | F-BR053 - Calculate LIC - BEL
 |  | F-BR054 - Calculate LIC - BEL - Finance Component
 |  | F-BR056 - Calculate LIC – RA
 |  | F-BR009 - Aggregate policy data at policy Level Granularity to ICG Level Granularity
 |  | P-BR13 - Create view of results to enable analytical review
 |  | P-BR15 - Ensure compliance of financial results with the SOX framework (on cycle)
 |  | P-BR23 - Ensure compliance of group and regional data quality and data retention standards
 |  | P-BR49 - Run and Maintain UDAs and integrate UDA results into the IFRS 17 solution
16 | Verify that the solution can source and allocate the expenses to the required granularity | F-BR064 - Source and allocate Pre-Coverage Expenses
 |  | F-BR011 - Allocate IFRS 4 expenses and non-expense cashflows and reinsurance expenses from Cost Centre level between attributable and Non-attributable related expenses
 |  | F-BR012 - Allocate IFRS 4 expenses and non-expense cashflows and reinsurance expenses from Cost Centre between Acquisition and Maintenance expenses
 |  | F-BR013 - Allocate IFRS 4 expenses and non-expense cashflows and reinsurance expenses from Cost Centre level allocated to ICG level
 |  | P-BR15 - Ensure compliance of financial results with the SOX framework (on cycle)
 |  | P-BR23 - Ensure compliance of group and regional data quality and data retention standards
17 | Verify that the solution can source and aggregate the actual cashflows | F-BR001 - Source Actual Cashflows
 |  | F-BR003 – Source Actual Reinsurance Cashflows
 |  | F-BR008 - Aggregate actual cashflows at policy Transaction date Level Granularity to ICG Transaction date Level Granularity
 |  | P-BR15 - Ensure compliance of financial results with the SOX framework (on cycle)
 |  | P-BR23 - Ensure compliance of group and regional data quality and data retention standards
 |  | P-BR49 - Run and Maintain UDAs and integrate UDA results into the IFRS 17 solution
18 | Verify that the solution can source and project the underlying item and investment component | F-BR002 - Source and roll forward underlying
 |  | F-BR023 - Project expected balance of underlying item
 |  | F-BR062 - Calculate and Disclose Investment Component (Surrender Value)
 |  | P-BR15 - Ensure compliance of financial results with the SOX framework (on cycle)
 |  | P-BR23 - Ensure compliance of group and regional data quality and data retention standards
 |  | P-BR49 - Run and Maintain UDAs and integrate UDA results into the IFRS 17 solution

## Slide 22
Test Conditions – Grouping Business Requirements (5/6)
The table below highlights the business requirements mapped to each test condition.
Index | Test Condition | Business Requirements covered
19 | Verify that the solution can perform FX related functionalities | F-BR006 - Determine ForEx rates
 |  | F-BR067 - Calculate ForEx impact due to contract with multi-currency
 |  | F-BR068 - Calculate ForEx due to reporting in Different Currencies
 |  | F-BR069 - Calculate FX impact due to revaluation of Group Based Currency against Regional Based Currency
 |  | P-BR15 - Ensure compliance of financial results with the SOX framework (on cycle)
 |  | P-BR23 - Ensure compliance of group and regional data quality and data retention standards
 |  | P-BR49 - Run and Maintain UDAs and integrate UDA results into the IFRS 17 solution
20 | Verify that the solution can calculate the insurance service and finance result | F-BR004 - Source Economic factors - Risk Free discount rates and product specific adjustments to discount rates
 |  | F-BR063 - Insurance Finance result
 |  | F-BR061 - Insurance Service result
 |  | P-BR15 - Ensure compliance of financial results with the SOX framework (on cycle)
 |  | P-BR23 - Ensure compliance of group and regional data quality and data retention standards
21 | Verify the solution can generate the accounting related IFRS17 figures. | F-BR070 - Create Business Events
 |  | F-BR071 - Create Accounting Events
 |  | F-BR073 - Create IFRS 17 Posting Rules
 |  | F-BR074 - Classify as an Insurance Asset or Insurance Liability
 |  | P-BR15 - Ensure compliance of financial results with the SOX framework (on cycle)
 |  | P-BR23 - Ensure compliance of group and regional data quality and data retention standards
22 | Verify that the solution can combine the Non-IFRS17 data/entries to produce Trial Balance | F-BR075 - Produce Chart of Accounts
 |  | F-BR076 - Post non-IFRS 17 entries in the General ledger
 |  | F-BR089 - Report Trial Balance
 |  | P-BR15 - Ensure compliance of financial results with the SOX framework (on cycle)
 |  | P-BR23 - Ensure compliance of group and regional data quality and data retention standards
23 | Verify the solution can create manual IFRS17 journal entries upload to SLAM | F-BR072 - Create Manual Journal Entries
 |  | P-BR15 - Ensure compliance of financial results with the SOX framework (on cycle)
 |  | P-BR23 - Ensure compliance of group and regional data quality and data retention standards
24 | Verify the solution can produce accounting related financial reports | F-BR106 - Report Financial Statements
 |  | P-BR15 - Ensure compliance of financial results with the SOX framework (on cycle)
 |  | P-BR23 - Ensure compliance of group and regional data quality and data retention standards
25 | Verify that the solution can conduct accounting reconciliation | F-BR079 - Conduct Control Account Reconciliation
 |  | P-BR15 - Ensure compliance of financial results with the SOX framework (on cycle)
 |  | P-BR23 - Ensure compliance of group and regional data quality and data retention standards

## Slide 23
Test Conditions – Grouping Business Requirements (6/6)
The table below highlights the business requirements mapped to each test condition.
Index | Test Condition | Business Requirements covered
26 | Verify the solution can produce additional disclosure at quantitative level | F-BR091 - Report on detailed roll forward schedules and reconciliations
 |  | F-BR093 - Disclosure CSM run-off projections
 |  | F-BR094 - Disclosure on contracts written in the period
 |  | F-BR099 - Disclose nature and extent of insurance risk
 |  | F-BR100 - Disclose nature and extent of risks on gross/net basis
 |  | F-BR101 - Disclose nature and extent of concentrations of insurance risk and Claims development
 |  | F-BR102 - Disclose quantitative disclosures on non-insurance risk
 |  | F-BR103 - Conduct Sensitivity Analysis
 |  | F-BR105 - Report Disclosures
 |  | P-BR03 - Produce GwCoA and IFRS 17 disclosures for LBU
 |  | P-BR15 - Ensure compliance of financial results with the SOX framework (on cycle)
 |  | P-BR23 - Ensure compliance of group and regional data quality and data retention standards
27 | Verify that the solution can run the entire solution to create the year end reports with comparative reporting | P-BR44 - Run the entire solution to create the reports after Quarter 1
 |  | P-BR45 - Run the entire solution to create the Half Year reports
 |  | P-BR46 - Run the entire solution to create the reports after Quarter 3
28 | Verify that the solution can produce Local & Group dual accounting IFRS 17 results | F-BR077 - Create Reconciliation Reports for both Local Reconciliation and Group Reconciliation
 |  | F-BR080 - Map to regionalised parallel ledger
 |  | F-BR081 - Dual Accounting - Calculate local and group IFRS 17 numbers
 |  | F-BR083 - Dual Accounting - Calculate Delta postings
 |  | F-BR086 - Dual Accounting - Report using different reporting Frequency
 |  | F-BR090 - Consolidate Profit & Loss and Balance Sheet
 |  | P-BR15 - Ensure compliance of financial results with the SOX framework (on cycle)
 |  | P-BR23 - Ensure compliance of group and regional data quality and data retention standards
29 | Verify that the solution can manage operational complexities* | P-BR19 - Manage operational complexities associated with ad-hoc adjustments
 |  | P-BR20 - Manage operational complexities associated with re-runs of prophet and CSM calculations at an LBU level

## Slide 24: Appendix Business Requirements out of SIT scope

## Slide 25
APPENDIX: SIT – Out-of-scope Business Requirements (1/4)
The table below highlights the functional business requirements which are out of scope with the rationale
Business Requirement | Description | Business Criticality | Rationale
F-BR014 | Aggregate/Allocate IFRS 17 results at ICG Level Granularity to Analysis Code Level | 3 | MI not in scope for minimal compliance release
F-BR015 | Aggregate/Allocate IFRS 17 results at Analysis Code Level Granularity to L Code Level | 3 | MI not in scope for minimal compliance release
F-BR019 | PAA Premium Recognition Pattern | 1 | Using the alternative passage of time approach in the Sub-ledger, as agreed with the technical workstreams
F-BR020 | PAA Onerosity Test Cashflows | 1 | Under the working assumption agreed with technical workstreams, profitable PAA policies will not become onerous during the life of the policy and vice versa
F-BR031 | LRC - PAA - Conduct Onerosity Test | 1 | Under the working assumption agreed with technical workstreams, profitable PAA policies will not become onerous during the life of the policy and vice versa
F-BR055 | Calculate LIC - BEL Shocked | 2 | Off-cycle. LBU will input RA instead of taking BEL-shock BEL
F-BR059 | Asset for Rein Claim Rec - Calculate BEL Shocked | 2 | Off-cycle. LBU will input RA instead of taking BEL-shock BEL
F-BR065 | Calculate DAC GMM and VFA Amortisation | 3 | Timeline not in scope for SIT
F-BR066 | Calculate DAC PAA Amortisation | 1 | Timeline not in scope for SIT
F-BR078 | Conduct IFRS 17 and IFRS 4 Reconciliation | 2 | Timeline not in scope for SIT
F-BR082 | Dual Accounting - Calculate Top down adjustments from GHO and PCA | 3 | Group Reporting out-of-scope
F-BR084 | Dual Accounting - Calculate Top down adjustments from GHO and PCA | 3 | Onestream
F-BR085 | Dual Accounting - Eliminate Intercompany Margins | 3 | Onestream
F-BR087 | Management Information CSM | 3 | MI not in scope for minimal compliance release
F-BR088 | Management Information SLAM | 3 | MI not in scope for minimal compliance release
F-BR092 | Report on reconciliation of sources of Profit | 5 | MI not in scope for minimal compliance release
F-BR095 | Disclose significant judgement areas - process to estimate inputs to methods | 2 | Documentation based business requirement
F-BR096 | Disclose significant judgement areas - effect of changes in methods and inputs | 2 | Local LBU financial statements
F-BR097 | Disclose significant judgement areas - Confidence interval for determining risk adjustment | 2 | Off-cycle. Not covered by the solution
F-BR098 | Disclose nature and extent of risks by line of business | 2 | MI not in scope for minimal compliance release
F-BR104 | Report on qualitative disclosures | 2 | Local LBU financial statements
F-BR107 | Create reporting templates for Group Reporting | 5 | Onestream
Functional – Out-of-scope

## Slide 26
APPENDIX: SIT – Out-of-scope Business Requirements (2/4)
The table below highlights the functional business requirements which are out of scope with the rationale
Business Requirement | Description | Business Criticality | Rationale
F-BR081 | Dual Accounting - Calculate local and group IFRS 17 numbers | 3 | Local Numbers is cope and group numbers out-of-scope
F-BR090 | Consolidate Profit & Loss and Balance Sheet | 5 | Local Reporting in scope and group Reporting out-of-scope
F-BR105 | Report Disclosures | 5 | Quantitative disclosure in scope and qualitative disclosure out-of-scope
F-BR064 | Source and allocate Pre-Coverage Expenses | 3 | Expected in ETL5 It.5 (delivery planning in progress) and will be out-of-scope for SIT W1
F-BR024 | Calculate PAA Rein Expected Cashflows | 1 | Expected in Subledger iteration 6 (24th Nov 2020 and will be out-of-scope for SIT W1&2
Functional – Partially out-of-scope

## Slide 27
Business Requirement | Description | Business Criticality | Rationale
P-BR01 | Produce GwCoA (FY and HY) and IFRS 17 disclosures for Group | 5 | Onestream
P-BR02 | Post PCA intercompany adjustments which have not been pushed down to LBUs and Consolidate PCA from LBUs | 4 | Onestream
P-BR04 | Maintain timeline and quality for production of non Insurance Disclosures | 4 | Timelines out-of-scope
P-BR05 | Produce historical comparative numbers for financial reporting purposes (Group and Local) | 5 | SIT scope only covers one year
P-BR06 | Translate Historical data to support OBS | 5 | Historical data out-of-scope for SIT
P-BR07 | Submit final P&L, B/S and Disclosures into Onestream by required timelines by HY (T+9), FY (T+15) | 3 | WDT and timelines out-of-scope
P-BR08 | Conduct IFC review and consolidation in Onestream by required timelines | 5 | WDT and timelines out-of-scope
P-BR09 | Ensure PCA IFRS 17 working day time table allows for sufficient time for review and consolidation | 3 | WDT and timelines out-of-scope
P-BR10 | Produce LBU IFRS 17 results with sufficient local review within submission timelines | 3 | WDT and timelines out-of-scope
P-BR11 | Produce IFRS 17 Financial results in line with approved group methodologies | 5 | This relates the ‘correctness’ of the IFRS 17 results which cannot be tested in SIT
P-BR12 | Produce IFRS 17 Financial results in line with approved local variations of group methodologies | 5 | This relates the ‘correctness’ of the IFRS 17 results which cannot be tested in SIT
P-BR14 | Produce materially correct results | 5 | Cannot be tested in SIT due to limitation of test data and a materiality framework has not been established
P-BR16 | Ensure compliance of financial results with the SOX framework (off cycle) | 4 | Off-cycle.
P-BR17 | Ensure auditability of inputs and outputs of the IFRS 17 process from group external and internal audits teams | 4 | Auditability is out-of-scope for SIT
P-BR18 | Ensure auditability of inputs and outputs of the IFRS 17 process from local external and internal audits team | 4 | Auditability is out-of-scope for SIT
P-BR21 | Ensure appropriate security levels to view control data | 3 | User roles and permission testing is out-of-scope
P-BR22 | Ensure a change management processes is in place to apply changes to the solution in a consistent manner | 3 | Change management process testing out-of-scope
P-BR24 | Assess impracticability and interpreting the use of the baselined production estimates as well as the baselined production simplifications. | 5 | Transition state testing is out-of-scope
P-BR25 | Produce an Opening CSM (Contractual Service Margin) Balance at Transition date using Full Retrospective Approach (FRA) | 5 | Transition state testing is out-of-scope
APPENDIX: SIT – Out-of-scope Business Requirements (3/4)
The table below highlights the process and controls business requirements which are out of scope and the rationale
Process and Controls – Out-of-scope

## Slide 28
Business Requirement | Description | Business Criticality | Rationale
P-BR26 | Produce an Opening CSM (Contractual Service Margin) Balance at Transition date using Modified retrospective method (MRA) | 5 | Transition state testing is out-of-scope
P-BR27 | Produce an Opening CSM (Contractual Service Margin) Balance at Transition date using Fair value Approach (FVA) | 5 | Transition state testing is out-of-scope
P-BR28 | Calculate and roll forward the CSM (or Loss Component) at transition date for each UoA in accordance with the FRA, MRA or FVA methodology | 5 | Transition state testing is out-of-scope
P-BR29 | Produce opening Other Balance Sheet items | 5 | Transition state testing is out-of-scope
P-BR30 | Ingest Transition results into the solution for first reporting period | 5 | Transition state testing is out-of-scope
P-BR31 | Assess VFA Eligibility Testing in line with approved regional guidelines | 3 | Off-cycle.
P-BR32 | Assess PAA Eligibility Testing in line with approved regional guidelines | 3 | Off-cycle.
P-BR33 | Assess PAA Eligibility Testing in line with approved regional guidelines for reinsurance contracts | 3 | Off-cycle.
P-BR34 | Conduct expense Study in line with approved regional guidelines | 3 | Off-cycle.
P-BR35 | Determine Unit of Account | 3 | Off cycle UoA used in SIT testing but SIT will not test the determination of UoA
P-BR36 | Grouping - Conduct Onerosity test | 2 | Off-cycle.
P-BR37 | Bundling / Unbundling / Separate out Non-IFRS 17 Components | 2 | Off-cycle.
P-BR38 | Assess onerousness of contracts in line with approved regional guidelines | 3 | Off-cycle.
P-BR39 | New product set up process in line with approved regional guidelines | 3 | Off-cycle.
P-BR40 | Conduct Contract classifications in line with approved regional guidelines | 3 | Off-cycle.
P-BR41 | Update Risk adjustment parameters in line with approved regional guidelines | 3 | Off-cycle.
P-BR42 | Maintain CoA in line with approved regional guidelines | 3 | Off-cycle.
P-BR43 | Assess VFA Contract Cashflows for Mutualisation eligibility in line with approved regional guidelines | 3 | Off-cycle.
P-BR47 | Run the entire solution to create the year end reports with comparative reporting | 1 | SIT is not testing a 2 year period.
P-BR48 | Run the entire solution to move from one period to the next covering a two year reporting period and all reporting periods therein | 5 | SIT is not testing a 2 year period.
APPENDIX: SIT – Out-of-scope Business Requirements (4/4)
The table below highlights the process and controls business requirements which are out of scope and the rationale
P-BR13 | Create view of results to enable analytical review | 5 | Production of these reports/results that requires user approval is in scope and MI is out of scope
P-BR49 | Run and Maintain UDAs and integrate UDA results into the IFRS 17 solution | 5 | UDAs fed into ETL1/2a etc. are in scope but not running and maintaining UDAs
Process and Controls – Partially out-of-scope